|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Ref. No :** | | **Project Title** | **Activity Plan Prepared By** | **Date of Preparation of Activity Plan** | | | | |
| **Sr.No** | **Task** | **Actual Start Date** | **Deadline** | **Actual Days** | **Team Member Names** | **Status** |
| 1 | Customer Requirement System |  | All members | 13/08/2012 | 17/08/2012 |  | All members | Done |
| 2 | Task Sheet | Van.Ngo | 17/08/2012 | 20/08/2012 |  | Van.Ngo |  |
| 3 | Use Case | Van.Ngo | 20/08/2012 | 23/08/2012 |  | Van.Ngo |  |
| 4 | Use Case Specification | Van.Ngo | 20/08/2012 | 23/08/2012 |  | Van.Ngo |  |
| 5 | Design Database | Ngoc.Phan | 20/08/2012 | 23/08/2012 |  | Son.Nguyen |  |
| 6 | Database diagram | Son.Nguyen | 20/08/2012 | 23/08/2012 |  | Son.Nguyen |  |
|  | | **23/08/2012 The Fisrt Status Report** | | | | | |
| 7 | Sequence Diagram | Ngoc.Phan | 24/08/2012 | 26/08/2012 |  | Phuc.Ho |  |
| 8 | Activity Diagram | Son.Nguyen | 24/08/2012 | 26/08/2012 |  | Van.Ngo |  |
| 9 | Component Diagram | Son.Nguyen | 26/08/2012 | 28/08/2012 |  | Son.Nguyen |  |
| 10 | Design Template | Van.Ngo & Ngoc.Phan | 28/08/2012 | 03/09/2012 |  | Van.Ngo & Ngoc.Phan |  |
| 11 | Design Entity Bean | Son.Nguye&Ngoc.Phan | 28/08/2012 | 03/09/2012 |  | Son.Nguyen & Ngoc.Phan |  |
| 12 | Finish Document | Van.Ngo | 28/08/2012 | 03/09/2012 |  | Van.Ngo |  |
|  | | **03/09/2012 The second Status Report : Finish doc, entity Bean, Template** | | | | | |
| 13 | Coding and Test Unit | All members | 03/09/2012 | 13/09/2012 |  | All members |  |
| 14 | Testing and Review | All members | 13/092012 | 18/09/2012 |  | All members |  |
| 15 | Write guiline + slide | Van.Ngo & Ngoc.Phan | 18/09/2012 | 20/09/2012 |  | All members |  |
| **Finish** | | | | | | | | |